Meeting Notes & Summary

B&H Used — Multi-Topic Sync

| Date | March 2026 |
| --- | --- |
| Attendees | Mr. Smith, Tim, Leo, Akiva (briefly) |
| Topics | Condition Rating Deck, B2B CMS, Used Photography, Roll-up SKUs, Sell Used Roadmap, Trade-in Email, Photo Search |

# Executive Summary

This was a broad working session covering the current state of the Used web roadmap, active workstreams, and ownership transitions. Key outcomes include alignment on building an executive-facing deck for the Condition Rating Scale (for Yosi Gross), clarity on B2B CMS progress, and a plan for transitioning the Roll-up SKUs initiative to Akiva after Passover. The team is actively resourced for Q2–Q3 with John locked in for Used UX and Leo for condition/PDP work.

# Next Steps

| # | Owner | Action | Timing |
| --- | --- | --- | --- |
| 1 | Mr. Smith | Build executive deck for Condition Rating Scale (problem, competitive analysis, current vs. new scale, PDP mockup) — share with Isaac before Yosi Gross meeting | Today |
| 2 | Mr. Smith | Attend handoff meeting with Tim and Leo; brief them that work is solid, pending final exec sign-off from Yosi Gross, and will notify when approved | Today |
| 3 | Mr. Smith | Review Isaac's feedback on the final Condition Rating Scale version (sent yesterday) | This week |
| 4 | Mr. Smith | Sync with John and Birdie to string together the phased Sell Used prototype for architecture review | This week |
| 5 | Mr. Smith | Schedule transition meeting with Akiva and Leo to walk through Roll-up SKU requirements (Figma, logic, user stories) so Akiva can own and advocate in architecture review | After Passover (~Apr 15) |
| 6 | Mr. Smith | Add Used/New navigation (mega menu) to the official roadmap so it is not lost | This week |
| 7 | Mr. Smith + Isaac | Share Condition Rating executive deck with Yosi Gross for sign-off | ASAP after deck is ready |
| 8 | Tim / Alistair | Ensure DES image upload restriction fix is in May sprint (Alistair removed it from current sprint; needs to be re-added) | By May sprint |
| 9 | Mr. Smith | Produce operational instruction manual for used photography workflow (Ortery and/or light-box route) and draft potential job description for image ops owner | Q2 |
| 10 | Leo | Complete UX for group-by-condition on PDP (roll-up view) — target end of current week for design, live in May sprint | End of week |
| 11 | Mr. Smith | Begin fleshing out Used documentation hub (current state flows, UNIX/back-end understanding) after Passover — schedule session with Fred or Haim | After Passover |
| 12 | Mr. Smith | Begin planning for Used web metrics dashboard — requires tagging audit first; not surfaced to Duran as committed deliverable yet | H2 (post-Passover planning) |
| 13 | Mr. Smith + John + Birdie | Add photo-based search concept (snap to sell) to Sell Used research and user testing brief — no heavy UX lift, just document and validate | Q2 |
| 14 | Mr. Smith | Trade-in email refresh — target live by end of May even without full redesign; current improvements are still meaningful | End of May |

# Detailed Notes

## 1. Condition Rating Scale — Executive Deck for Yosi Gross

- Mr. Smith will build the deck today during the Tim/Leo handoff block.

- Proposed deck structure:

- Problem statement — why the current condition rating scale is a friction point

- Light competitive analysis (MPB visual tool, KEH approach as reference points)

- Current condition rating scale vs. proposed new scale (short description + long description per grade)

- Mockup of how the new scale looks on a Used PDP

- No need to include the old-to-new mapping — too granular for exec level

- Isaac has already reviewed and sent feedback; Mr. Smith needs to review that input before finalizing.

- Isaac to share/present deck to Yosi Gross. Isaac would like to be in that meeting — to be confirmed.

- At the Tim/Leo handoff meeting: team will be briefed that the work is solid and largely finalized, pending one exec approval session with Yosi. They will be notified once thumbs-up is received.

## 2. B2B CMS — Context & Spillover into Used

- Tim has built a lightweight CMS for the B2B hub using a JSX + JSON architecture (single file, GitHub-managed).

- Approved by architecture — a meaningful unlock given that B&H has been without a CMS solution for ~18 months, blocking multiple projects.

- The CMS allows the B2B team to update background images, signup forms, segment pages, and contract content without dev tickets — a change that previously took up to 6 months.

- This approach sets a precedent: a bespoke CMS for the Used domain is now architecturally credible and could be stood up for Used web content management.

- B2B roadmap artifacts now handed off to stakeholders: current state documentation (customer-facing, admin, technical), PRD with phased approach, JSON CMS prototype, and technical documentation.

- Mr. Smith is now pivoting primary focus back to Used after frontloading B2B complexity.

- B2B UX is assigned to Hilli (not John). John is locked in for Used UX through Q2–Q3.

## 3. Used Product Photography — Ortery / Light Box

- Mr. Smith met with Tim and Alistair (new technical PM contact for the photography initiative).

- Ownership breakdown agreed upon: Mr. Smith, Tim, and Alistair each own distinct tracks. Isaac owns the Used operational track.

- DES restriction: currently not possible to attach images to a used product in DES. Alistair's task is to enable image uploads for used products only — no logic changes to web behavior.

- This DES fix is the phase one prerequisite. However, the operational readiness (staffing, process, Ortery placement) is not yet there.

- Isaac's framing: don't want to arrive at a place where the DES work is done but operations aren't ready to produce images. Phase 1 should move forward, but honest that full launch is not in the next 2 months.

- Next step from Mr. Smith: visit the Superstore and Trade-in location with Alistair and Tim to identify potential Ortery or light-box placement.

- Mr. Smith will produce: (a) operational workflow documentation for both Ortery and light-box routes, and (b) a draft job description for a dedicated image ops owner that Isaac can adapt.

- May sprint target for DES fix — Alistair appeared to pull it from current sprint after Matt's involvement; needs to be re-confirmed.

- Imaging team (Michelle and Colin, tentative names) involved in defining the look and feel standards in DES for phase two.

## 4. Roll-up SKUs (Group by Condition on PLP)

- Leo is progressing on the UX for group-by-condition on the PDP/PLP — using existing web groups.

- Target: design done by end of the week; live in the May sprint.

- This is a foundational initiative for Used: displaying all conditions of the same item as one product card on the PLP.

- The roll-up SKU project (grouping by brand/series/model/web group for New) is a broader engineering initiative currently being transitioned to Akiva.

- This project has been in progress for ~3 years and is at the architecture review stage.

- Once live for New, it carries over to Accessories and Used PLPs.

- Transition plan: Mr. Smith, Leo, and Akiva will meet after Passover (~April 15) to walk Akiva through all Figma files, requirements, and logic so he can advocate in engineering review sessions.

- Mr. Smith will back Akiva up in architecture sessions if needed.

## 5. Sell Used Page & Type-Ahead — Prototype & Architecture Review

- John and Birdie are actively working on the Sell Used page revamp and type-ahead.

- Mr. Smith's plan: take all the phased work produced to date, string it into one cohesive clickable prototype, and bring it to architecture for technical feasibility.

- Goal: prototype should be detailed enough that all user stories are clickable and documented for architecture.

- Birdie will take the prototype for user testing with real customers.

- Management staff to be looped in for iteration rounds.

- Sell Used and Trade-in are considered tightly coupled and expected to move through design and development together in Q2.

## 6. Photo-Based Search for Sell Used (Snap to Sell)

- Concept raised: allow sellers to snap a photo of their item (e.g., camera body) to initiate a sell request — similar to Google Lens.

- Akiva (search/find engineering) is aware and receptive to the concept.

- Not a heavy lift for John or Birdie — framed as an extension of the existing type-ahead/search UI (a camera icon in the search field).

- Precedent: trade-in websites for phones already use image recognition. B&H's camera/lens catalog is well-suited.

- Next step: include in Birdie's user research brief as a concept to validate. Add to the Sell Used UX scope formally.

## 7. Trade-in Email Refresh

- Target: live by end of May.

- Framed as a design/copy refresh — improvements to current email are still meaningful even without a full redesign.

- Full rethinking of the trade-in email sequence is a separate, longer effort.

- Assigned to John; April sprint with May fallback.

## 8. Roadmap Overview — Q2/Q3

- John is allocated to Used UX through Q2 and Q3 — confirmed at resource planning level.

- Leo is assigned to condition rating, PDP, and roll-up UX work.

- Q2 commitments (design + dev entering queue):

- Sell Used page revamp + type-ahead

- Trade-in page experience (with one-pager from Isaac first)

- Trade-in email refresh (targeting live by May)

- PDP group-by-condition view

- New Condition Rating Scale — customer-facing launch targeted June

- H2 / Q3 targets:

- Used Hub health dashboard — needs tagging audit first

- PDP condition grouping (KEH-style) — dependent on condition rating scale finalization

- Used photography operationalized

- Mr. Smith's stated philosophy: aggressive internal targets, conservative public commitments. Goal is to land ~70% of the roadmap this year, with remaining 30% in polished ready-to-launch state.

- Concern flagged: executive priority shifts (especially approaching holidays) could disrupt roadmap. Urgency to get work across the line before that window.

## 9. Used/New Navigation (Mega Menu)

- Navigation initiative (used vs. new in mega menu, and PLP tab toggling) briefly surfaced — currently stalled pending a detailed scenario mapping exercise.

- Mr. Smith noted this is now moving under Akiva's domain (find/discovery) but he will continue to advocate for Used.

- Action: add this initiative to the roadmap so it does not get lost. Listed as lower priority than current active initiatives.

## 10. Used Documentation & Knowledge Transfer

- After Passover, Mr. Smith will build out full Used documentation: current state web flows, operational structure, and back-end/UNIX context.

- A session with Fred or Haim is planned to capture evaluator and operations flows.

- Mr. Smith also flagged the need to build a relationship with Yoshi Kind (tech lead) to progress back-end scoping for condition rating and other technical work.

- B2B documentation is now complete and handed off, freeing capacity for this Used documentation work.